BrandSphere AI

Product Requirements Document

Scenario 1: AI-Powered Automated Branding Assistant for Businesses

CRS AI Capstone 2025–26  •  Duration: 10 Weeks

Aashi Dimple Soni (2405728)  •  Hemer Manish Pandya (2405426)  •  Zivantika Amit Singh (2405744)

# 1. Purpose

BrandSphere AI is an end-to-end AI-powered branding assistant designed specifically for small and medium-sized businesses (SMBs) that lack the budget or expertise for professional brand agencies. The platform addresses five core branding challenges: inconsistent visual identity, time-consuming content creation, poor campaign performance visibility, limited multilingual reach, and absence of data-driven brand feedback loops.

By integrating computer vision (KMeans palette extraction, SVG logo generation), natural language processing (NLTK analysis, Gemini-powered tagline and narrative generation), predictive machine learning (Random Forest campaign analytics), and generative AI (Gemini 2.0 Flash via the google-genai SDK), BrandSphere AI automates the creation of logos, colour palettes, fonts, taglines, brand narratives, multilingual content, animated brand videos, and campaign analytics — all within a single Streamlit interface.

Market research validates the need: 77% of SMBs report inconsistent branding hurts their credibility (Lucidpress, 2023), yet professional brand agencies charge $5,000–$50,000 for equivalent outputs. BrandSphere AI delivers comparable results in under 10 minutes at zero marginal cost to the end user.

# 2. Objectives

BrandSphere AI aims to achieve the following measurable outcomes:

## Automate Brand Identity Creation

- Generate SVG logos in 5 distinct geometric styles using the custom logo engine, integrating company name, industry, and brand personality.

- Produce KMeans-extracted 5-colour palettes mapped to 12 industry-personality combinations with WCAG accessibility scoring.

- Recommend 3 ranked font pairings per brand with Google Fonts URLs and design rationale.

## Machine Learning & Computer Vision

- Apply KMeans clustering (k=5) to extract dominant brand colours with harmony scoring.

- Use Random Forest regression (trained on 10,000+ marketing campaign records) to predict CTR, engagement rate, and ROI for any platform–objective–audience combination.

- Generate Pillow-based animated GIFs in three styles (typewriter, fade, slide) for social media deployment.

## NLP & Generative AI (Gemini API)

- Generate 6 brand taglines per session using NLTK TF-IDF retrieval combined with Gemini 2.0 Flash creative generation.

- Produce 110-word brand narratives, multilingual translations (7 languages), AI brand chatbot responses, and competitive intelligence reports via the google-genai SDK v1.x.

- Score taglines on 5 brand dimensions (Memorability, Clarity, Emotional Impact, Brand Fit, Uniqueness) using AI-powered A/B testing.

## Predictive Analytics & Dashboards

- Visualize campaign KPIs, regional engagement maps, and personality radar charts using Plotly.

- Provide campaign ROI projections using industry benchmark CPM and conversion rate data.

- Display industry trend momentum scores and competitive gap analyses with ranked strategic recommendations.

# 3. Scope

## Included Features (14-Tab Streamlit Interface)

- Tab 1 — Brand Inputs:

- Company name, industry, personality, tone, audience, platform, region. Brand Name Generator (AI-powered).

- Tab 2 — Logo Studio:

- 5 SVG logo concepts with style selector, PNG download, and design rationale.

- Tab 3 — Fonts & Palette:

- KMeans palette, WCAG accessibility checker, dark/light mode switcher, font recommendations.

- Tab 4 — Slogans & Content:

- NLTK+Gemini tagline generation, brand narrative, A/B tagline scorer.

- Tab 5 — Campaign Analytics:

- Random Forest campaign predictions, ROI calculator with Plotly waterfall chart.

- Tab 6 — Multilingual Studio:

- 7-language translation (Hindi, Spanish, French, German, Gujarati, Arabic, Mandarin) with tone validation.

- Tab 7 — Animation Preview:

- Pillow GIF animation in typewriter, fade, and slide styles with download.

- Tab 8 — Trend Radar:

- AI-powered industry trend analysis with momentum scores, strategic brand recommendations, and Plotly visualisation.

- Tab 9 — Launch Checklist:

- Personalised 30-step go-to-market plan across 5 phases with interactive progress tracking.

- Tab 10 — Competitor Gaps:

- Strategic gap finder identifying competitor blind spots with opportunity scores and recommended first moves.

- Tab 11 — Audience Personas:

- 3 detailed buyer personas with demographics, pain points, buying triggers, and channel preferences.

- Tab 12 — Feedback:

- Per-module star ratings stored to CSV with Plotly analytics dashboard.

- Tab 13 — Download Kit:

- Full brand kit exported as a ZIP (SVG, PNG, GIF, CSV, JSON).

## Limitations & Future Work

- Nano Banana Pro image generation requires Gemini Advanced subscription (not available on free tier).

- CNN-based logo classification deferred due to absence of labelled logo image dataset; SVG generation used instead.

- Real-time web trend scraping not implemented; industry trend data uses a curated intelligence database with Gemini augmentation.

- Future: PDF brand book export, video animation (MP4), live social media publishing API integration.

# 4. Stakeholders

| Stakeholder | Role | Benefit |
| --- | --- | --- |
| SMB Owners & Startups | Primary end users | Professional brand identity in under 10 minutes at zero agency cost |
| Marketing Professionals | Power users | AI-assisted campaign copy, multilingual content, and performance predictions |
| Design & Creative Teams | Secondary users | AI support for palette, typography, logo, and animation decisions |
| CRS Capstone Panel | Evaluators | Assessment of AI integration, technical depth, and real-world applicability |
| Anthropic / Google | Technology partners | Gemini API usage for generative AI features across all text modules |

# 5. Deliverables

- AI-generated brand kit: SVG logos (5 styles), 5-colour KMeans palette, 3 font pairings, 6 taglines, brand narrative — all downloadable as a ZIP.

- Creative content hub: Gemini-powered slogans, A/B tagline scoring, brand voice narrative, and 7-language multilingual translations.

- Campaign analytics dashboard: Random Forest performance predictions, ROI calculator, trend radar, and regional engagement Plotly charts.

- Animated brand visuals: Pillow GIF animations (typewriter, fade, slide) at 600x338px, 20-frame, infinite loop.

- Strategic intelligence tools: Competitor Gap Finder, Audience Persona Builder (3 personas), and 30-step personalised Launch Checklist.

- Feedback intelligence system: Per-module ratings stored to CSV with Plotly bar and donut chart analytics.

- Streamlit Cloud deployment: Fully hosted app at https://dxyqtqy2vmevept6gqz9qe.streamlit.app with 14-tab interface, Gemini API integration, and offline demo mode.

- 10 Jupyter notebooks documenting each module: EDA, slogan engine, campaign prediction, palette engine, integration tests, logo engine, font engine, animation studio, multilingual engine, and feedback intelligence.

# 6. Tools and Technologies

| Technology | Version | Purpose | How Used |
| --- | --- | --- | --- |
| Python 3.14 | 3.14.3 | Core language | All model training, preprocessing, and app logic |
| Streamlit | 1.55.0 | Web interface | 14-tab interactive dashboard, session state, file downloads |
| google-genai SDK | 1.67.0 | Generative AI | Taglines, narratives, translations, trend analysis via Gemini 2.0 Flash |
| scikit-learn | 1.8.0 | Machine learning | Random Forest campaign predictor; KMeans palette extraction |
| Pillow | 12.1.1 | Image processing | Animated GIF generation (typewriter, fade, slide styles) |
| Plotly | 6.6.0 | Data visualisation | Campaign scatter, radar, waterfall, bar, and map charts |
| NLTK | 3.9.3 | NLP | TF-IDF slogan retrieval, sentiment tokenisation, brand text analysis |
| Pandas / NumPy | 2.3 / 2.4 | Data processing | Dataset cleaning, feature engineering, model training pipelines |
| Matplotlib / Seaborn | 3.10 / 0.13 | EDA & notebooks | Dataset visualisation across all 10 Jupyter notebooks |

## Datasets Used

- Marketing Campaign Dataset:

- 10,000+ records. Used to train Random Forest models for CTR, engagement, and ROI prediction. Cleaned with pandas: removed nulls, encoded categorically, engineered campaign score feature.

- Slogans Dataset:

- Brand taglines corpus. Used for TF-IDF retrieval in NLTK slogan engine. Cleaned and tokenised for semantic similarity matching.

- Startups Dataset:

- Startup persona profiles. Used for audience segment analysis and industry classification in persona builder.

- Logo Dataset:

- No labelled image dataset available; replaced with programmatic SVG generation engine producing 5 geometric logo styles.

# 7. Success Metrics

| Metric | Target | Status |
| --- | --- | --- |
| Brand kit generation time | < 60 seconds | Exceeded |
| Random Forest CTR prediction R² | > 0.75 | Met |
| Taglines generated per session | >= 6 options | Exceeded |
| Languages supported (multilingual) | >= 5 languages | Exceeded |
| Animation styles supported | >= 2 styles | Exceeded |
| Modules integrated in single app | All 5 modules | Met |
| App deployment on Streamlit Cloud | Live & accessible | Met |
| Notebooks documenting each module | >= 8 notebooks | Exceeded |
| User feedback collection system | Operational | Met |
| Brand kit downloadable as ZIP | Single-click export | Met |

# 8. Weekly Roadmap (10 Weeks)

Week 1: Problem Definition, Requirement Gathering & Data Understanding

Planned Tasks: - Set up GitHub repository and Streamlit Cloud project environment. - Load and inspect all 5 datasets (marketing campaigns, slogans, startups, logos) using Pandas. - Perform data quality checks: identify missing values, inconsistent types, and outliers. - Visualise dataset distributions and feature correlations using Matplotlib and Seaborn. - Define all 5 module requirements and map features to dataset columns. Achieved Tasks: - GitHub repository created and connected to Streamlit Cloud for CI/CD deployment. - All 5 datasets loaded; initial EDA completed in notebooks/01_EDA.ipynb. - Found 12% missing values in marketing dataset; imputation strategy documented. - Feature mapping completed: company name, industry, personality, tone as core brand inputs. - Project architecture defined: 14-tab Streamlit app with modular src/ engine structure.

Week 2: AI Logo & Design Studio

Planned Tasks: - Research SVG logo generation as alternative to CNN classification (no labelled logo dataset available). - Build logo_engine.py generating 5 distinct geometric SVG logo styles. - Integrate company name, industry, and brand palette into each logo variant. - Implement PNG export via Pillow (svg_to_png_bytes function). - Test across 12 industries and 7 brand personalities. Achieved Tasks: - logo_engine.py completed with 5 styles: Minimal Circle, Bold Monogram, Geometric, Editorial Badge, Abstract Ring. - SVG-to-PNG conversion working via Pillow with configurable resolution. - Logos correctly pull primary and accent colours from the palette engine. - All 5 logo styles tested across 12 industries — consistent output confirmed. - Notebook 06_logo_engine.ipynb documenting all tests and outputs.

Week 3: Font Recommendation Engine

Planned Tasks: - Build font_engine.py with curated industry × personality → font family mapping. - Map 25+ font families to brand personalities across 12 industries. - Include Google Fonts URLs and typographic rationale for each recommendation. - Return 3 ranked font pairings per brand input. - Integrate into Streamlit Tab 3 (Fonts & Palette). Achieved Tasks: - font_engine.py completed with 13 explicit industry×personality mappings plus DM Sans fallback. - Google Fonts URLs generated dynamically for each recommendation. - 3-pairing ranking system with heading, body, and alternate font for each. - Integrated into Streamlit and displaying correctly with rationale cards. - Notebook 07_font_engine.ipynb documenting coverage matrix and test outputs.

Week 4: Creative Content & Generative AI Hub

Planned Tasks: - Build slogan_engine.py with TF-IDF retrieval from slogans dataset using NLTK. - Integrate Gemini API (google-genai SDK) for creative tagline generation. - Add brand narrative generator (generate_brand_story) with always-showing fallback. - Implement A/B tagline scorer across 5 brand dimensions. - Test multilingual slogan generation pipeline. Achieved Tasks: - slogan_engine.py generating 6 taglines per brand using NLTK TF-IDF + Gemini 2.0 Flash. - Brand narrative always displays — Gemini-powered when API key connected, template fallback otherwise. - A/B scorer operational: scores Memorability, Clarity, Emotional Impact, Brand Fit, Uniqueness. - NLTK punkt tokeniser and stopwords downloaded and cached at app startup. - Notebook 02_slogan_engine.ipynb with TF-IDF vectorisation analysis and outputs.

Week 5: Colour Palette & Visual Harmony Engine

Planned Tasks: - Build palette_engine.py using KMeans clustering (k=5) for dominant colour extraction. - Map palettes to 12 industry × personality combinations using color_psychology table. - Implement palette harmony scoring function. - Add WCAG accessibility contrast ratio checker (AA and AAA compliance). - Add dark/light palette mode switcher. Achieved Tasks: - palette_engine.py completed with KMeans extraction and harmony scoring. - 12 industry palettes mapped with primary, secondary, accent, neutral, and text colours. - WCAG checker computing contrast ratios between 5 colour pair combinations. - Dark/light mode switcher operational in Tab 3 using HSV colour space conversion. - Notebook 04_palette_engine.ipynb with KMeans cluster analysis and visual outputs.

Week 6: Animated Visuals Studio

Planned Tasks: - Build animation_engine.py using Pillow for GIF generation. - Implement typewriter, fade, and slide animation styles. - Integrate logo SVG (converted to PIL image) and tagline into animation. - Target output: 600×338px, 20 frames, infinite loop, < 500KB. - Add GIF download button in Streamlit Tab 7. Achieved Tasks: - animation_engine.py generating all 3 styles with consistent 600×338px output. - Typewriter style: character-by-character text reveal with brand colours. - Fade style: opacity transition from 0 to 100% across 20 frames. - Slide style: horizontal wipe with brand palette background. - GIF download working in Tab 7; notebook 08_animation_studio.ipynb completed.

Week 7: Smart Social & Campaign Analytics Studio

Planned Tasks: - Train Random Forest models on marketing_campaign_dataset.csv for CTR, engagement, ROI. - Build campaign_predictor.py with label encoding and feature scaling pipeline. - Integrate predictions into Streamlit Tab 5 with Plotly scatter and KPI charts. - Implement ROI calculator with industry benchmark CPMs and Plotly waterfall chart. - Add campaign content generator using Gemini API. Achieved Tasks: - Three Random Forest models trained: CTR (R²=0.81), engagement (R²=0.78), conversion (R²=0.76). - Models serialised to models/ as .pkl files and loaded via @st.cache_resource. - KPI dashboard with 4 metric cards and campaign scatter chart operational. - ROI calculator returning impressions, clicks, conversions, projected revenue and ROI%. - Notebook 03_campaign_prediction.ipynb with full training pipeline and evaluation metrics.

Week 8: Multilingual Campaign Generator

Planned Tasks: - Build multilingual_engine.py supporting 7 languages: Hindi, Spanish, French, German, Gujarati, Arabic, Mandarin. - Use Gemini API for tone-preserving translation with cultural resonance notes. - Implement offline fallback translations for all 7 languages. - Add tone validation (validate_translations) adding cultural notes to each result. - Integrate into Streamlit Tab 6 with flag display and source labelling. Achieved Tasks: - multilingual_engine.py completed with LANG_META covering 10 languages. - Gemini translation working with google-genai v1.x Content/Part message format. - Offline fallback translations operational for all 7 core languages. - Tone validation adding culturally-specific notes to each translation. - Notebook 09_multilingual.ipynb with language coverage chart and tone analysis.

Week 9: Feedback Intelligence & Model Refinement

Planned Tasks: - Build feedback_engine.py saving per-module ratings to CSV. - Implement get_summary() for average ratings, sentiment classification, and module breakdown. - Build Plotly feedback bar chart and sentiment donut chart. - Add feedback refinement strategy documentation. - Create simulated 100-record feedback dataset for testing. Achieved Tasks: - feedback_engine.py saving session ID, company, module, rating, sentiment, and timestamp to CSV. - Sentiment classified as positive (≥4), neutral (3), negative (≤2). - Plotly bar and donut charts rendering correctly in Tab 12. - Refinement strategy: modules rated < 3.5 flagged for prompt engineering updates. - Notebook 10_feedback_intelligence.ipynb with simulated dataset analysis and dashboard.

Week 10: Integration & Streamlit Cloud Deployment

Planned Tasks: - Integrate all 14 modules into cohesive 14-tab Streamlit interface. - Migrate Gemini calls from deprecated google.generativeai to google-genai v1.x SDK. - Deploy to Streamlit Cloud at https://dxyqtqy2vmevept6gqz9qe.streamlit.app. - Fix all runtime errors: duplicate keys, syntax errors, missing imports, tab index mismatches. - Enable single-click full brand kit ZIP download. Achieved Tasks: - App deployed and live on Streamlit Cloud running Python 3.14.3. - All Gemini calls migrated to google-genai==1.67.0 using Content/Part message structure. - 14 tabs fully functional with consistent brand identity and session state. - ZIP download exporting logos (SVG+PNG), palette JSON, fonts JSON, taglines CSV, and GIF. - All critical bugs resolved: no duplicate keys, no syntax errors, no import failures.

# 9. Risk Management

| Risk | Likelihood | Mitigation | Status |
| --- | --- | --- | --- |
| Gemini API deprecation | High | Migrated from google.generativeai to google-genai v1.67.0; offline fallbacks for all AI features | Resolved |
| API rate limits / quota | Medium | All Gemini-powered features have rich offline fallbacks; app runs in Demo Mode without any key | Mitigated |
| Streamlit version conflicts | Medium | Pinned versions in requirements.txt; removed packages.txt to avoid Debian Trixie apt conflicts | Resolved |
| Missing logo image dataset | High | Replaced CNN with programmatic SVG logo engine producing 5 professional geometric styles | Resolved |
| Duplicate Streamlit keys | Low | Systematic key audit using regex; all keys unique across 16 widget instances | Resolved |
| Model drift over time | Low | feedback_engine.py flags low-rated modules; retraining strategy documented in notebooks | Planned |

# 10. Evaluation Criteria

## Technical Performance

- Random Forest models achieve R² > 0.75 for CTR, engagement, and conversion prediction.

- Gemini API integration operational via google-genai v1.67.0 with correct Content/Part message format.

- All 14 Streamlit tabs functional with no runtime errors, duplicate keys, or import failures.

- App loads on Streamlit Cloud in under 30 seconds with cold start.

## Innovation

- Multi-modal brand intelligence: combines computer vision (KMeans), NLP (NLTK+Gemini), ML prediction (Random Forest), and animated rendering (Pillow) in a single platform.

- Strategic AI features beyond basic generation: Trend Radar, Competitor Gap Finder, Audience Persona Builder, Launch Checklist, and A/B tagline scoring.

- WCAG accessibility compliance checking integrated directly into the brand palette workflow.

## Design & Usability

- Consistent dark-themed design language across all 14 tabs using CSS custom properties.

- Responsive card-based layout with colour-coded metric displays and progress indicators.

- Demo Mode allows all features to function without a Gemini API key, lowering barrier to use.

## Business Impact

- Compresses professional brand identity creation from weeks and thousands of dollars to under 10 minutes at zero cost.

- 14-tab workflow mirrors a real brand agency process: research → identity → content → campaign → analytics → launch.

- Multilingual support (7 languages) enables immediate global market positioning for SMBs.

## Deployment Quality

- Live deployment at https://dxyqtqy2vmevept6gqz9qe.streamlit.app with zero-downtime CI/CD via GitHub → Streamlit Cloud.

- 10 Jupyter notebooks submitted covering all technical modules with reproducible outputs.

- requirements.txt pinned to exact library versions; no packages.txt (avoids Debian Trixie conflicts).

# Final Reflection

## Technical Learnings

The most significant technical challenge was the deprecation of the google.generativeai package mid-project. Migrating to google-genai v1.67.0 required restructuring all API calls to use the Content/Part message format — a valuable lesson in building resilient API integrations with fallback strategies. The project also deepened our understanding of KMeans clustering for colour extraction, TF-IDF for semantic retrieval, and the practical constraints of deploying ML models on cloud infrastructure (Streamlit Cloud on Python 3.14 / Debian Trixie).

## Creative Learnings

Building a platform that generates visual identity required thinking like both a designer and an engineer. The most impactful decision was choosing SVG-based logo generation over CNN classification — not only was it more reliable with the available data, but it produced cleaner, more professional outputs that could be scaled and exported without quality loss. The animated GIF engine using Pillow proved that compelling visual storytelling doesn’t require complex video libraries.

## Teamwork

The team distributed work across three parallel tracks: Aashi led the NLP and generative AI modules, Hemer managed the machine learning pipeline and deployment infrastructure, and Zivantika owned the UI/UX design and frontend integration. Weekly sync sessions using the GitHub commit log as a progress tracker kept the 10-week schedule on track despite the mid-project API migration.

## Future Improvements

- PDF brand book export: auto-generate a professionally formatted PDF style guide from the full brand kit.

- MP4 video animation: upgrade from GIF to H.264 video for higher-quality social media exports.

- Live social publishing: integrate Instagram and LinkedIn APIs for one-click campaign deployment.

- CNN logo classifier: acquire a labelled logo image dataset to train a proper industry classification model.

- Real-time trend data: integrate Google Trends or social listening APIs for live industry trend intelligence.

- Brand consistency scorer: build an automated audit that checks all generated assets against the brand guidelines for consistency.